Chronicle + FractalRecall

Comprehensive Project Audit Report

Track A Deliverables Verification

Date: February 10, 2026

Auditor: Claude (specification guidance)

Participants: Ryan + Claude

Scope: D-01, D-04, D-10, D-11, ROADMAP-STATUS, D-12 Handoff

# Executive Summary

This audit examined all completed Track A deliverables for accuracy, consistency, cross-document alignment, and completeness against the governing Master Strategy (D-04). The project is on track with strong documentation quality and one critical finding that requires a minor fix before Phase 2 implementation.

Overall Verdict: PASS — 1 Critical Finding, 4 Advisory Items, 0 Blockers

Key Findings:

| ID | Severity | Document | Finding | Action |
| --- | --- | --- | --- | --- |
| F-01 | Critical | D-10 §10.1 | `supersedes` field missing from common.schema.json | Add field to JSON Schema before Phase 2 |
| F-02 | Advisory | D-04 §6.3 | Master Strategy references 6 entity types; D-10 defines 12 | Optional clarifying note |
| F-03 | Advisory | D-04 §6.3 | `location` renamed to `locale` undocumented in Master Strategy | Optional clarifying note |
| F-04 | Advisory | D-10 §5.8 | Assertion rule syntax incomplete (forward-referenced to D-12) | Expected; D-12 OQ-D12-1 addresses this |
| F-05 | Advisory | D-10 §10.2 | Entity type JSON schemas deferred to Phase 2 | Expected; field tables in §5 are authoritative |

# 1. D-10 Verification: Lore File Schema (v0.2.1)

## 1.1. Master Strategy §6.3 Compliance

D-10 was verified against all 9 requirements from Master Strategy §6.3. Every requirement passes.

| # | Requirement | Verdict | Notes |
| --- | --- | --- | --- |
| 1 | Default entity types with full field definitions | PASS | 12 types (exceeds 6 specified) |
| 2 | Required vs. optional fields per entity type | PASS | All types marked explicitly |
| 3 | Data types and validation constraints | PASS | Complete type system in §6 |
| 4 | Relationships block structure | PASS | Extended with `until` and `bidirectional` |
| 5 | Canon field specification | PASS | All 4 values with semantics |
| 6 | Extensibility mechanism | PASS | §8 covers custom types, fields, enums |
| 7 | Example frontmatter blocks | PASS | 13 examples (12 default + 1 custom) |
| 8 | JSON Schema | PASS* | Common schema complete; type schemas deferred |
| 9 | Open questions resolved | PASS | Both OQ-2 and OQ-3 resolved |

Score: 9/9 PASS (2 with notes)

## 1.2. Critical Finding: F-01

§4.6 documents the `supersedes` field as a common metadata field (string or list of file paths), and §4.8 defines its complete behavioral semantics including bidirectional inference, many-to-one consolidation, and chain resolution. However, the JSON Schema definition at §10.1 (common.schema.json) includes `superseded_by` but omits `supersedes`. This is a schema-documentation mismatch that should be corrected before Phase 2 implementation.

Remediation: Add `supersedes` to JSON Schema properties as a union type (string or array of strings).

# 2. D-11 Verification: Canon Workflow (v0.1.0-draft)

## 2.1. Master Strategy §6.3 Compliance (7/7 PASS)

All seven Master Strategy requirements for D-11 pass verification:

| # | Requirement | Verdict | Notes |
| --- | --- | --- | --- |
| 1 | State machine diagram | PASS | Mermaid + text table; 12 transitions, 3 tiers |
| 2 | Transition guards | PASS | Guards per ceremony tier in §4.3–4.5 |
| 3 | Branch conventions | PASS | §7 with configurable .chronicle/config.yaml |
| 4 | Merge semantics | PASS | §8 with 4 conflict scenarios |
| 5 | Deprecation workflow | PASS | §5.2 step-by-step + §6 superseding mechanics |
| 6 | Apocryphal content rules | PASS | §9.1 relaxation table + §5.3 workflow |
| 7 | Edge cases | PASS | §11 with 7 scenarios (exceeds 3 required) |

## 2.2. Design Decision Incorporation (7/7 PASS)

All seven locked design decisions are correctly incorporated:

| OQ | Decision | Verdict | D-11 Section |
| --- | --- | --- | --- |
| OQ-D11-1 | State Machine (12 transitions, 3 tiers, prohibited path) | PASS | §4, §4.6 |
| OQ-D11-2 | Promotion (explicit CLI, no Git hooks) | PASS | §5.1 |
| OQ-D11-3 | Apocryphal Validation (structural enforced) | PASS | §9.1 |
| OQ-D11-4 | Branch Conventions (soft warnings) | PASS | §7 |
| OQ-D11-5 | Merge Conflicts (docs + validation only) | PASS | §8 |
| OQ-D11-6 | Changelog Triggers (auto + manual CLI) | PASS | §10 |
| OQ-D11-7 | Superseding Mechanics (bidirectional) | PASS | §6 |

## 2.3. D-10 Cross-Consistency (4/4 PASS)

Canon field values, superseding fields, multi-file entity behavior, and relationship validation rules are all consistent between D-10 and D-11. No cross-document inconsistencies detected.

# 3. ROADMAP-STATUS Audit

The ROADMAP-STATUS document was verified against the actual state of all project documents. All statuses match. Dependency chains are correctly modeled. Success criteria are testable and measurable. Milestone dates are realistic.

Verdict: PASS — Internally consistent and accurate.

# 4. D-12 Session Handoff Audit

The handoff document was verified across 7 checks: accomplished work summary, scope analysis (13 categories), 6 open design questions, file locations, next session instructions, project-wide status, and Master Strategy entity count note. All 7 checks pass.

Verdict: PASS — Complete and accurate.

Two minor enhancements recommended: (1) include the 11 anticipated D-12 rule IDs from D-11 §9.4 as a quick-reference table, and (2) explicitly note the `location` → `locale` rename for D-12 validator reference.

# 5. Runway Assessment

## 5.1. Remaining Effort

| Document | Est. Effort | Dependencies | Notes |
| --- | --- | --- | --- |
| D-12 | 3–4 days | D-10, D-11 (complete) | 6 OQs to resolve, then ~40–50 rules to draft |
| D-13 | 2–3 days | D-12 | CLI command reference; scope defined by D-11 workflows |
| D-14 | 2–3 days | D-01 only | Independent; can run in parallel with D-12 or D-13 |

Total remaining: ~7–10 days for Track A completion (D-12 + D-13 sequential, D-14 parallel).

## 5.2. Quality Indicators

The project demonstrates strong quality across five dimensions: (1) docs-first discipline with every design decision documented before implementation, (2) verification rigor with point-by-point checks against Master Strategy requirements, (3) cross-document traceability from specifications to requirements, (4) incremental refinement through versioned iterations, and (5) proactive edge case coverage exceeding minimum requirements.

# 6. Recommendations

## 6.1. Must-Do Before Phase 2

Fix F-01: Add `supersedes` field to D-10’s common.schema.json at §10.1. This is a 2-line fix that brings the JSON Schema in sync with the documented field specification.

## 6.2. Should-Do During D-12

Resolve all 6 OQ-D12 questions following the established pattern (present options, discuss, lock, persist). Define assertion rule syntax (OQ-D12-1) to close the forward reference from D-10 §5.8. Use D-11 §9.4 mapping table as the structural backbone for D-12.

## 6.3. Nice-to-Have (Non-Blocking)

Add clarifying note to Master Strategy acknowledging the 6→12 entity type expansion and location→locale rename. Enhance D-12 handoff with the 11 anticipated rule IDs as a quick-reference table. Add cross-reference in D-11 §9.1 explaining where hard/soft axiom enforcement are defined.

# 7. Conclusion

The Chronicle + FractalRecall project is solidly on track. The completed deliverables are comprehensive, internally consistent, and well-aligned with the governing Master Strategy. The single critical finding (F-01: supersedes schema omission) is a minor fix. The docs-first approach is paying dividends: each new document builds on a verified foundation, design decisions are locked before drafting begins, and cross-document traceability ensures nothing falls through the cracks.

Recommended next action: Resolve D-10’s supersedes schema fix (F-01), then proceed with D-12 design question resolution (OQ-D12-1 through OQ-D12-6).